## Slide 1
Shipping Every Two Weeks
A transformation in how we deliver software
Vision: Every sprint produces production-ready customer value.
Move from component ownership to outcome ownership.
Reduce waiting, handoffs and integration risk.
Outcome
Customer value every sprint
Predictable releases
Higher quality

## Slide 2
Why Smart Teams Still Miss Releases
The hidden cost of horizontal delivery
Client finishes but waits for APIs.
Gateway waits for backend.
QA begins after coding.
Integration becomes the project.
Anti-pattern
Long-lived branches
Late testing
Big-bang releases

## Slide 3
Horizontal vs Vertical Slicing
The biggest mindset shift
Horizontal = organize work by architecture.
Vertical = organize work by customer capability.
Every story crosses all layers.
Horizontal vs Vertical
Horizontal: Client→Gateway→Backend→QA
Vertical: Story includes all layers
Deploy anytime

## Slide 4
The Question We Ask
Change the planning conversation
❌ What can Android finish?
❌ What APIs can Gateway build?
✅ What can a customer do after two weeks?
Capability Thinking
Login
Save
Pay
Track
Share

## Slide 5
Case Study: WhatsApp Blue Ticks
Grow capability over multiple releases
Sprint1: Basic read receipt
Sprint2: Offline sync
Sprint3: Groups
Sprint4: Privacy
Value Evolution
Each sprint usable
Feedback early
Low risk

## Slide 6
Case Study: Amazon Wishlist
One epic, many releases
Add item
View wishlist
Remove item
Move to cart
Share wishlist later
Independent Slices
Every slice demoable
No dependency wall

## Slide 7
Feature Squad Model
Temporary cross-functional ownership
Client + Gateway + Backend + QA + PO
Swarm on one story.
Finish before starting another.
Shared Ownership
One backlog
One goal
One demo

## Slide 8
Definition of Done
Quality is built in
Client complete
Gateway complete
Backend complete
Automation
QA
Monitoring
Feature flag
Deployable
Done = Release
No partial stories

## Slide 9
Two-Week Sprint
Suggested delivery rhythm
Day1-2 Discovery
Day2-6 Parallel build
Day7-8 Integration
Day9 Validation
Day10 Release
Cadence
Design→Build→Integrate→Release

## Slide 10
Common Objections
Address concerns proactively
'Gateway has no work' → Pull next slice.
'QA comes later' → QA starts Day 1.
'Backend first' → Thin end-to-end path.
Mindset
Optimize flow, not utilization

## Slide 11
Engineering Excellence
Practices that make this possible
Feature flags
Trunk-based development
CI/CD
Contract testing
Observability
Small PRs
Elite Practices
Deploy confidently

## Slide 12
Measure Outcomes
Track engineering performance
Deployment frequency
Lead time
Cycle time
Escaped defects
Customer adoption
Sprint predictability
DORA + Flow
Measure outcomes, not effort

## Slide 13
90-Day Adoption Plan
Introduce change incrementally
Month1: Pilot one squad
Month2: Expand to 2-3 teams
Month3: Default planning model
Transformation
Start small
Scale safely

## Slide 14
Call to Action
Build products—not components
Every sprint should answer:
'What customer value can we release today?'
Ship. Learn. Improve. Repeat.
North Star
Continuous customer value